# Project Timeline

2.1 Project Timeline Overview -

The project timeline outlines the planned activities, milestones, deliverables, and assessments required to successfully complete the stock market prediction project. The timeline is designed to ensure that all stages of the project, including data collection, preprocessing, model development, testing, optimisation, deployment, and documentation, are completed systematically within the allocated semester duration. The project will follow an iterative software development approach where models and application features are continuously improved throughout the development lifecycle.

2.2 Proposed Gantt Chart Structure -

| Tasks | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W10 | W11 | W12 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Planning | ███ |  |  |  |  |  |  |  |  |  |  |  |
| Dataset Collection | ███ | ███ |  |  |  |  |  |  |  |  |  |  |
| Data Cleaning |  | ███ | ███ |  |  |  |  |  |  |  |  |  |
| EDA |  | ███ | ███ |  |  |  |  |  |  |  |  |  |
| Feature Engineering |  |  |  | ███ | ███ |  |  |  |  |  |  |  |
| LSTM Development |  |  |  | ███ | ███ |  |  |  |  |  |  |  |
| CNN-LSTM Development |  |  |  |  | ███ | ███ |  |  |  |  |  |  |
| Transfer Learning Model |  |  |  |  |  | ███ | ███ |  |  |  |  |  |
| Hyperparameter Tuning |  |  |  |  |  |  | ███ | ███ |  |  |  |  |
| Model Evaluation |  |  |  |  |  |  |  | ███ | ███ |  |  |  |
| Web Application |  |  |  |  |  |  |  |  | ███ | ███ |  |  |
| Testing and UAT |  |  |  |  |  |  |  |  |  | ███ | ███ |  |
| Documentation |  |  |  |  |  |  |  |  |  |  | ███ | ███ |
| Final Submission |  |  |  |  |  |  |  |  |  |  |  | ███ |

2.3 Project Tasks and Timeline

| Week | Task | Description | Deliverable |
| --- | --- | --- | --- |
| Week 1 | Project Planning | Finalise project topic, datasets, team roles, GitHub repository setup | Approved project topic |
| Week 1 | Dataset Collection | Collect historical stock data and macroeconomic dataset | Raw datasets |
| Week 2 | Data Cleaning | Handle missing values, duplicates, date formatting | Cleaned datasets |
| Week 2 | Exploratory Data Analysis (EDA) | Visualise trends and analyse stock patterns | EDA report and graphs |
| Week 4 | Feature Engineering | Generate technical indicators (SMA, EMA, RSI, MACD) | Feature-engineered dataset |
| Week 4 | LSTM Model Development | Build and train LSTM model | Initial LSTM results |
| Week 5 | CNN-LSTM Hybrid Model | Develop hybrid deep learning model | Hybrid model results |
| Week 6 | Transfer Learning Model | Implement pre-trained forecasting model | Transfer learning results |
| Week 7 | Hyperparameter Tuning | Optimise model parameters using tuning methods | Optimised models |
| Week 8 | Model Evaluation | Compare models using RMSE, MAE, and R² score | Model comparison report |
| Week 9 | Web Application Development | Develop interactive stock prediction dashboard | Functional web application |
| Week 10 | Application Testing | Perform debugging and usability testing | Tested application |
| Week 10 | User Acceptance Testing (UAT) | Collect user feedback and improve app | UAT report |
| Week 11 | Documentation | Prepare technical report and project documentation | Draft report |
| Week 11 | GitHub Finalisation | Organise repository and update README | Final GitHub repository |
| Week 12 | Final Review and Submission | Final corrections, presentation preparation, and submission | Final submission |

2.4 Deliverables and Assessments -

The following deliverables will be completed during the project lifecycle:

| Deliverable | Expected Completion |
| --- | --- |
| Approved Project Topic and Datasets | Week 1 |
| Cleaned and Processed Datasets | Week 3 |
| Feature Engineering Outputs | Week 5 |
| LSTM Model Results | Week 5 |
| CNN-LSTM Model Results | Week 6 |
| Transfer Learning Model Results | Week 7 |
| Hyperparameter Tuning Results | Week 8 |
| Model Comparison Report | Week 9 |
| Web Application Dashboard | Week 10 |
| Testing and UAT Report | Week 11 |
| Final Documentation | Week 12 |
| Final Project Submission | Week 12 |

2.7 Project Monitoring Strategy

Project progress will be monitored through:

- Weekly team meetings

- GitHub activity tracking

- Sprint reviews every two weeks

- Supervisor feedback sessions

- Task completion monitoring using the Gantt chart

The team will use GitHub Projects and shared progress trackers to ensure all tasks are completed within the planned schedule.