# Test Plan

5.1 Scope of Testing -

The testing scope defines which parts of the project pipeline are included and excluded from testing activities.

In Scope - The following components will be tested:

| Component | Description |
| --- | --- |
| Data Collection | Verify successful dataset download and integration |
| Data Preprocessing | Validate data cleaning and transformation |
| Feature Engineering | Test technical indicator generation |
| Data Normalisation | Verify scaling and formatting |
| Machine Learning Models | Test prediction outputs and training |
| Hyperparameter Tuning | Validate optimisation process |
| Model Evaluation | Compare metrics against KPIs |
| Web Application | Test dashboard functionality and usability |
| Visualisations | Validate charts and prediction graphs |

Out of Scope - The following components are excluded from testing:

| Component | Reason |
| --- | --- |
| Real-time stock trading | Not part of project scope |
| Financial investment advice | Project is educational only |
| Live market execution systems | Not implemented |
| External brokerage integration | Not required |

5.2 Coding Standards -

The project will follow consistent coding standards to improve code readability, maintainability, collaboration, and debugging efficiency.

| Standard | Description |
| --- | --- |
| PEP8 Compliance | Follow Python PEP8 formatting standards |
| Naming Conventions | Use meaningful variable and function names |
| Modular Programming | Separate preprocessing, models, and app logic |
| Exception Handling | Use try-except blocks for errors |
| Documentation | Add comments and docstrings |
| Indentation | Use consistent indentation and formatting |

Commenting and Documentation - The codebase will include – 1) inline comments, 2) function descriptions, 3) model documentation, 4) README instructions. This improves team collaboration and future project maintenance.

5.3 Data Quality Testing and Validation –

Financial datasets must be validated before model training to ensure prediction reliability.

| Validation Type | Purpose |
| --- | --- |
| Missing Value Detection | Identify incomplete records |
| Duplicate Detection | Remove repeated rows |
| Date Validation | Ensure chronological consistency |
| Data Type Validation | Verify numeric and date formats |
| Outlier Detection | Detect abnormal price spikes |
| Feature Validation | Validate technical indicator calculations |

5.4 Unit Testing (Code Quality Testing) -

Unit testing will be used to verify that individual functions and modules work correctly before system integration.

| Component | Testing Purpose |
| --- | --- |
| Data Loading Functions | Verify CSV/API loading |
| Preprocessing Functions | Validate cleaning operations |
| Feature Engineering Functions | Test indicator calculations |
| Data Splitting Functions | Verify train-test split |
| Model Functions | Validate prediction outputs |
| Evaluation Functions | Check metric calculations |
| Web app Functions | Test dashboard inputs and outputs |

Testing Tools - The project will use – 1) Python unittest, 2) pytest, 3) Assertion-based testing

5.5 Model Performance Evaluation -

The machine learning models will be evaluated using quantitative metrics to compare forecasting accuracy and model effectiveness.

Models to be Evaluated – 1) LSTM, 2) CNN-LSTM Hybrid, 3) Transfer Learning Model (e.g. Chronos, DELPHYNE, FuzzyTL)

Evaluation Metrics -

| Metric | Purpose |
| --- | --- |
| RMSE | Measures prediction error magnitude |
| MAE | Measures average prediction error |
| R² Score | Measures model explanatory capability |
| Prediction Accuracy | Measures forecasting performance |

KPI Comparison - Model performance will be compared against the project KPIs.

| KPI | Target |
| --- | --- |
| RMSE | Minimise |
| MAE | Less than 5% |
| R² Score | Greater than 0.85 |
| Prediction Accuracy | Greater than 80% |

Performance Validation - The best-performing model will be selected based on – 1) lowest prediction error, 2) highest accuracy, 3) best generalisation performance, 4) application usability.

5.6 User Acceptance Testing (UAT)

User Acceptance Testing ensures that the final application meets user expectations and project requirements.

UAT Objectives – The process will verify - 1) application usability, 2) prediction functionality, 3) dashboard responsiveness, 4) overall user experience.

| Test Scenario | Expected Result |
| --- | --- |
| Select stock ticker | Correct stock data displayed |
| Generate prediction | Prediction graph shown |
| Compare models | Metrics displayed correctly |
| Load dashboard | Fast application response |
| Visualise trends | Interactive charts displayed |

UAT Participants - Testing will be conducted by – 1) project team members, 2) classmates,

3) supervisor feedback sessions.

UAT Success Criteria - The application will be considered successful if – 1) users can navigate the dashboard easily, 2) predictions display correctly, 3) all core features operate without errors.

5.7 Code Reviews and Signing-Off Process -

Code reviews ensure software quality, consistency, and collaborative development.

| Activity | Description |
| --- | --- |
| Pull Requests | Code submitted through GitHub pull requests |
| Peer Review | Team members review code changes |
| Testing Verification | Verify tests pass before merging |
| Documentation Review | Ensure comments and README updates |
| Final Approval | Team approval before deployment |

Signing-Off Procedure -  Before final submission – 1) All team members review the codebase, 2) Final testing is completed, 3) Documentation is verified, 4) GitHub repository is updated, 5) Team leader approves final submission.