# Team Plan (Resource Plan)

6.1 Introduction -

The Team Plan outlines the structure, responsibilities, communication methods, and collaboration strategy used by the project team throughout the development lifecycle. The purpose of this plan is to ensure efficient teamwork, clear task allocation, proper project coordination, and successful completion of the stock market prediction project. The team will follow a collaborative software development approach using GitHub, regular meetings, code reviews, and continuous communication to manage tasks effectively.

6.2 Team Roles and Responsibilities -

Each team member will be assigned specific responsibilities based on technical skills and project requirements. The roles are designed to ensure that all project components, including data processing, model development, testing, documentation, and application deployment, are completed efficiently.

| Name | Role | Responsibilities |
| --- | --- | --- |
| Akash Govardhane | Team Leader | Ensures all required activities are completed on time, delegates tasks, monitors project progress, and signs off code reviews before code is merged into the production version. |
| Sana Amber | GitHub Document Manager | Manages the GitHub repository and ensures all updated documents and weekly repositories are uploaded from Week 2 to Week 11. Responsible for maintaining proper document organisation and version control. |
| Laxmi Gurrala | Scrum Master | Conducts the scrum meeting during the first 10 minutes of each group session and leads the 5-minute wrap-up meeting at the end of each session. Tracks sprint progress and task completion. |
| Abimbola Olasupo | Communications Leader | Leads weekly discussions related to ethics, literature review, presentation preparation, and project coordination. Ensures communication issues are resolved collaboratively and that discussion activities are properly prepared. |
| Zafar Iftikhar | Test Plan Manager | Updates the Test Plan weekly according to project progress. Ensures that testing activities are performed correctly and verifies software quality throughout development. |
| Muhammad Azeem | Code Review Manager | Organises the code review process, schedules review sessions, ensures reviews meet required standards, tracks review actions, and manages User Acceptance Testing (UAT). |

6.3 Task Allocation Strategy -

Project tasks will be distributed according to team member skills and technical strengths. Responsibilities may overlap where collaboration is required, particularly during:

1) model development, 2) testing, 3) application deployment, and 4) documentation.

The team will use GitHub issues and project boards to track assigned tasks and monitor progress.

6.4 Team Meetings and Group Sessions -

Regular meetings will be conducted to ensure effective coordination and project progress monitoring.

| Meeting Type | Frequency | Location |
| --- | --- | --- |
| Weekly Group Session | twice per week | University campus |
| Scrum Meeting | Weekly | During group session |
| Sprint Review Meeting | Every 2 weeks | University / Online |
| Supervisor Meeting | As scheduled | University |
| Emergency Team Meetings | When required | Online |

University Group Sessions - The team will meet weekly during scheduled university group sessions to – 1) review project progress, 2) discuss technical challenges, 3) conduct scrum activities, 4) perform code reviews, and 5) plan upcoming tasks.

Each session will include - 1) 10-minute scrum meeting, 2) progress discussion, 3) task updates, 4) technical problem-solving, and 5) a 5-minute wrap-up session.

6.5 Team Communication -

The team will use multiple communication platforms to support collaboration, document sharing, and project management.

| Platform | Purpose |
| --- | --- |
| Slack | Main communication and technical discussions |
| WhatsApp | Quick updates and urgent communication |
| Canvas | Module announcements and assignment updates |
| GitHub | Version control and collaborative development |
| Microsoft Teams / Google Meet | Online meetings and discussions |

Communication Strategy – 1) maintain regular communication throughout the project, 2) share updates on completed tasks, 3) discuss technical and ethical issues collaboratively, and 4) provide immediate notification of delays or project risks. All important decisions and technical discussions will be documented through GitHub and meeting notes.

6.6 Collaboration and Workflow Management -

The project will follow an agile-inspired workflow to improve collaboration and iterative development.

Workflow Process - 1) Tasks assigned during weekly meetings, 2) Development performed on separate GitHub branches, 3) Code reviewed before merging, 4) Testing completed after development, 5) Updated documentation uploaded weekly.

GitHub Collaboration - 1) version control, 2) branch management, 3) issue tracking, 4) pull requests, and 5) collaborative software development. Weekly repositories from Week 2 to Week 11 will be maintained according to module requirements.

6.7 Conflict Resolution Strategy - 1) issues will first be discussed during team meetings, 2) unresolved issues will be escalated to the Team Leader, and 3) supervisor guidance will be requested if necessary. The team will maintain professional communication and collaborative decision-making throughout the project.

6.8 Risk Management for Team Activities -

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Missed deadlines | Delayed project progress | Weekly monitoring and task delegation |
| Poor communication | Reduced collaboration | Frequent meetings and Slack updates |
| Uneven workload | Reduced productivity | Balanced task allocation |
| GitHub conflicts | Code integration issues | Branch management and code reviews |
| Team absence | Delayed deliverables | Shared documentation and backup responsibilities |

6.9 Expected Outcome -

The Team Plan is designed to ensure-

- effective collaboration,

- timely completion of project tasks,

- efficient communication,

- successful project management,

- and delivery of a high-quality stock market prediction system within the project deadline.